PROPOSAL FOR THE DIRECTORATE GENERAL OF INFORMATION AND PUBLIC RELATIONS

The AI NewsRoom

A sovereign, Marathi-first content platform with the widest multilingual reach offered to the Government of Maharashtra

| Prepared for | Directorate General of Information and Public Relations, Government of Maharashtra |
| --- | --- |
| Prepared by | Company Name |
| Proposal for | Design, build, deployment and one-year operation of an AI NewsRoom |
| Investment | ₹7.00 crore (Rupees Seven Crore only) |
| Term | 12 months from the date of work order |
| Structure | Five solution pillars delivered across four waves, with run-and-operate services |
| Languages | Marathi, Hindi, English and six further Indian languages |
| Validity | 90 days from the date of submission |

This proposal is organised around five solution pillars. Each states what the department gets, what it costs and when it arrives. Part 8 sets out what this proposal deliberately does not cover, and the annexure gives a capability-by-capability position so the offer can be compared line by line.

# Part 1  ·  Executive brief

The Directorate General of Information and Public Relations produces the Government of Maharashtra's public communication. Its raw material — meeting recordings, Government Resolutions, press notes, scheme documents, field photographs and the Mahasamvad archive — is abundant. Its constraint is the manual effort of converting that material, repeatedly and under time pressure, into each of the formats and languages the department publishes in.

Company Name proposes an AI NewsRoom hosted entirely on infrastructure the department controls. Source material is submitted once, confirmed by an officer, and then reused for every downstream format — article, translation, poster, motion creative, explainer film and social post — without being re-entered, re-transcribed or re-briefed.

Two things set this offer apart. The first is language reach: the department's Marathi output travels into Hindi, English and six further Indian languages, so a Maharashtra scheme can be communicated to a national audience from the same approved source. The second is that approved output can be published directly to the department's authorised social accounts from within the platform, with an explicit confirmation step, closing the last manual gap between approval and publication.

Investment  ₹7.00 crore for twelve months, covering design, build, deployment, metered AI services, three on-site specialists, support and training. Hardware is provided by the department and is not included.

# Part 2  ·  What the department is solving for

The same source is converted by hand into an article, then a social post, then a poster, then a video — four times the effort for one announcement.

Names, designations, scheme titles and figures drift as material passes between people and applications.

Marathi that is grammatically correct is not always Marathi in Mahasamvad's established public voice.

Unpublished official material risks exposure when officers reach for public AI tools under deadline.

Two decades of published departmental work cannot be searched, compared or reused in practice.

# Part 3  ·  Solution architecture

The platform is a browser-based Marathi workspace running against a private AI environment on departmental infrastructure. It works on desktop, tablet and phone without a separate application to install and without departmental material leaving the government's control.

Language, speech, vision and document models are served from that environment. Approved departmental material is indexed into a private knowledge base, and a retrieval layer supplies the relevant approved sources to the model for each task, with citations. Official documents remain the factual authority; the model contributes language and structure only, and departmental information is never used to train a publicly available model.

Infrastructure  GPU compute, storage, networking, power protection and cooling are provided by the department through the Electronics, Information Technology and Artificial Intelligence Department. Company Name sizes, deploys, integrates, benchmarks and operates the software stack on it.

# Part 4  ·  The five solution pillars

Shared foundations — identity, storage, processing, retrieval and audit — are built once in Pillars 1 and 2 and are not charged again in any later pillar.

| Pillar | What it delivers | Build | Investment |
| --- | --- | --- | --- |
| 1. Sovereign AI Core and Access Governance | Private model hosting, permissions, encryption, audit and lineage, background processing, responsive Marathi workspace, backup and recovery | 10 weeks | ₹90 lakh |
| 2. Source Ingestion and Institutional Memory | Multi-format intake, Marathi document reading, transcription, officer verification, indexed departmental archive with grounded retrieval | 10 weeks | ₹85 lakh |
| 3. Marathi Editorial and Multilingual Desk | Article and news production in departmental style, name and designation control, verified glossary, nine-language translation, proofreading, source verification | 14 weeks | ₹1.15 crore |
| 4. Visual and Motion Communication | Posters, creatives and thumbnails, motion posters animated from approved artwork, scripted explainer films, design-tool handoff, direct social publishing | 14 weeks | ₹1.05 crore |
| 5. Press Monitoring and Departmental Insight | Newspaper and e-paper monitoring, clipping, classification, daily digest, searchable archive, keyword alerts, departmental usage reporting | 10 weeks | ₹70 lakh |
| Subtotal — solution pillars |  |  | ₹4.65 crore |

## Pillar 1  ·  Sovereign AI Core and Access Governance

The department's own AI environment, with the access model, encryption and audit record that make official and unpublished material safe to process. Delivered as a Marathi-first browser workspace that works on desktop, tablet and phone with nothing to install.

Capabilities  Private model hosting and routing; role and office-based permissions; encrypted storage with retention rules; full audit and source lineage; background processing with recovery; responsive Marathi workspace; backup and restoration.

Build  10 weeks     Live from  Wave 1     Investment  ₹90 lakh

## Pillar 2  ·  Source Ingestion and Institutional Memory

Everything the department already produces becomes usable material. Notes, orders, scanned files, photographs, recordings and approved video links are read, checked by the officer, and added to a searchable departmental memory that grounds every later output.

Capabilities  Multi-format intake; Marathi document reading and digitisation; meeting and press-conference transcription; officer verification and correction; indexed archive of approved Mahasamvad material; grounded retrieval with citations.

Build  10 weeks     Live from  Wave 1     Investment  ₹85 lakh

## Pillar 3  ·  Marathi Editorial and Multilingual Desk

The department's writing capability, and its widest reach. Approved material becomes publication-ready Marathi copy in Mahasamvad's own register, and then travels into eight further languages for national circulation from the same approved source.

Capabilities  Meeting- and document-to-article production; departmental style matching; name, designation and terminology control; verified multilingual glossary; translation into Hindi, English and six further Indian languages; Marathi and English proofreading; source verification, revision history and export.

Build  14 weeks     Live from  Wave 1 core · Wave 2 multilingual     Investment  ₹1.15 crore

## Pillar 4  ·  Visual and Motion Communication

Every visual the department publishes, still and moving. Posters and creatives are produced under official identity, approved posters are animated into short motion pieces for social channels, and scripted explainer films are produced end to end — with approved output publishable directly to the department's authorised accounts.

Capabilities  Posters, creatives, banners and thumbnails; motion posters animated from approved artwork; scripted explainer films with narration and subtitles; template and identity library; caption drafting; editable design-tool handoff; confirmed direct publishing to authorised social accounts.

Build  14 weeks     Live from  Wave 2     Investment  ₹1.05 crore

## Pillar 5  ·  Press Monitoring and Departmental Insight

A daily reading of what the press is carrying, and a periodic reading of what the department itself produced. Coverage is captured, classified and archived; departmental usage is reported so management can see where communication effort is going.

Capabilities  Newspaper and e-paper ingestion in Marathi, Hindi and English; clipping, classification and daily digest; searchable coverage archive with source references; keyword and entity alerts; departmental output and usage reporting.

Build  10 weeks     Live from  Wave 3     Investment  ₹70 lakh

# Part 5  ·  Run and operate

The platform is operated for the full twelve months alongside departmental staff, with three specialists stationed at headquarters and an engineering team behind them.

| Service | Coverage | Investment |
| --- | --- | --- |
| Metered AI services and processing | Twelve-month provision for the language, speech, vision, translation, image and video processing the platform consumes, metered and reported | ₹65 lakh |
| Implementation, integration and go-live | Environment sizing, installation, configuration, integration with departmental systems, security and performance validation, acceptance and go-live | ₹25 lakh |
| Platform engineering and MLOps retainer | Continuing engineering, production monitoring, model and prompt governance, evaluation, incident response and controlled releases | ₹40 lakh |
| Three on-site specialists with equipment | Three full-time specialists at DGIPR headquarters for the contracted period, with equipment, operating workflows and preparing review-ready output | ₹34 lakh |
| Support, maintenance and enhancements | Corrective and preventive maintenance, defect resolution, security and compatibility updates, and approved enhancements under change control | ₹36 lakh |
| Governance, training and knowledge transfer | Programme governance, reporting, role-based and administrator training, district orientation, documentation and handover | ₹18 lakh |
| Change and contingency reserve | Provision for usage variation, approved scope changes and unforeseen delivery requirements | ₹17 lakh |
| Subtotal — run and operate |  | ₹2.35 crore |

# Part 6  ·  Delivery waves

| Wave | Period | Delivered | Department position |
| --- | --- | --- | --- |
| Wave 1 — Foundation | Months 1–3 | Pillars 1 and 2; Pillar 3 editorial core | Workspace live; sources accepted and searchable; Marathi article production in use |
| Wave 2 — Reach and visuals | Months 4–7 | Pillar 3 multilingual desk; Pillar 4 | Nine-language output; posters, motion creatives, explainer films and direct publishing |
| Wave 3 — Monitoring | Months 8–10 | Pillar 5 | Daily press monitoring, searchable coverage archive and departmental usage reporting |
| Wave 4 — Consolidation | Months 11–12 | Stabilisation, district rollout, handover | Statewide use, documented operations and completed knowledge transfer |

# Part 7  ·  Investment summary

| Head | Coverage | Investment |
| --- | --- | --- |
| Solution pillars | Five pillars (Part 4) | ₹4.65 crore |
| Run and operate | Twelve-month operation and support (Part 5) | ₹2.35 crore |
| Total investment | Complete AI NewsRoom for twelve months | ₹7.00 crore |

## Payment milestones

| Stage | Trigger | Amount |
| --- | --- | --- |
| On work order | Mobilisation and environment provisioning | ₹70 lakh |
| Wave 1 acceptance | Pillars 1 and 2 and the editorial core accepted | ₹1.85 crore |
| Wave 2 acceptance | Multilingual desk and visual and motion communication accepted | ₹1.75 crore |
| Wave 3 acceptance | Press monitoring and reporting accepted | ₹65 lakh |
| Wave 4 acceptance | Statewide rollout, documentation and handover completed | ₹35 lakh |
| Run and operate | Monthly, against the monthly service and consumption report | ₹1.70 crore |
| Total |  | ₹7.00 crore |

# Part 8  ·  What this proposal does not include

Stated plainly so that the department can compare offers on equal terms:

Studio interview and anchor-video production is not in scope. Moving-image output is limited to scripted explainer films and motion posters; studio programme production would be a separate engagement.

Sentiment analysis and social-media campaign impact analytics are not included. Press monitoring covers capture, classification, alerting and archive.

A native mobile application distributed through app stores is not included. The workspace is a responsive browser application that works on phones and tablets.

Citizen enquiry and RTI drafting assistance is not included.

GPU compute, storage, networking, power and cooling hardware is provided by the department and is not included in the investment.

Newspaper subscriptions, e-paper licences and media feed charges are not included.

# Part 9  ·  Terms and assumptions

The department will provide timely access to the Mahasamvad archive, approved reference material, official branding assets and its authorised social media accounts.

Metered consumption is provided within the ceiling in Part 5; usage materially above agreed volumes follows an approval process settled during contracting.

Approved models and service providers may be substituted during the engagement on grounds of quality, security, availability or cost; no named external provider is committed.

Departmental information will not be used to train any publicly available model.

Direct publishing acts only on explicit officer confirmation, and final editorial and publication authority remains with authorised DGIPR officers.

One nominated departmental coordinator will be available for requirement confirmation, review and acceptance within agreed timelines.

All amounts are in Indian Rupees. Statutory levies will be dealt with as provided in the contract. This proposal is valid for 90 days from the date of submission.

For and on behalf of Company Name

Name:  ______________________________          Designation:  ______________________________

Signature:  __________________________          Date:  ______________________________

# Annexure  ·  Capability position

A capability-by-capability statement of what this proposal covers, so that the department can compare offers directly.

| Capability | Position |
| --- | --- |
| Department-hosted private AI environment | Included |
| Role and office-based access control, audit and lineage | Included |
| Multi-format source intake and Marathi document reading | Included |
| Meeting and press-conference transcription | Included |
| Indexed departmental archive with grounded retrieval | Included |
| Marathi news and article production in departmental style | Included |
| Name, designation and terminology control | Included |
| Translation — Hindi and English | Included |
| Translation — six further Indian languages | Included |
| Marathi and English proofreading | Included |
| Posters, social creatives and thumbnails | Included |
| Motion posters animated from approved artwork | Included |
| Scripted explainer films with narration and subtitles | Included |
| Editable design-tool handoff | Included |
| Direct publishing to authorised social accounts | Included |
| Newspaper and e-paper monitoring, clipping and digests | Included |
| Departmental output and usage reporting | Included |
| Responsive workspace on desktop, tablet and phone | Included |
| Studio interview and anchor-video production | Not included |
| Sentiment and campaign impact analytics | Not included |
| Native mobile application in app stores | Not included |
| Citizen enquiry and RTI drafting assistance | Not included |
| GPU and data-centre hardware | Provided by the department |
| Newspaper licences and media feed charges | Arranged by the department |